JobRadar

Complete Implementation Guide

Version 1.0 | July 2026

DOCUMENT OVERVIEW

This implementation guide provides a comprehensive, phase-by-phase roadmap for building the JobRadar job discovery and aggregation platform. Each phase is broken down into granular tasks with clear dependencies, deliverables, and acceptance criteria.

Project Name: JobRadar
Repository Structure: jobradar/ (Root)
│── backend/ (FastAPI)
│── frontend/ (Next.js)

PHASE 1: FOUNDATION & ENVIRONMENT SETUP

Phase 1.1: Project Initialization

1.1.1 Create Project Directory Structure

- Create root directory: jobradar/

- Create subdirectories: backend/, frontend/

- Initialize Git repository: git init

- Create .gitignore with Python, Node, and environment exclusions

1.1.2 Backend Initialization

- Create virtual environment: python -m venv venv

- Activate environment

- Create requirements.txt with core dependencies:

  - FastAPI, Uvicorn, Pydantic

  - SQLAlchemy, Alembic, psycopg2-binary

  - Python-dotenv, Loguru

  - Celery, Redis

  - NLTK, spaCy

  - Httpx, BeautifulSoup4, Playwright

  - PyJWT, Passlib

- Create backend/app/ directory structure:

  - main.py, config.py, models/, schemas/, api/, services/, utils/

1.1.3 Frontend Initialization

- Create Next.js application: npx create-next-app@latest frontend --typescript --app --tailwind

- Install additional dependencies:

  - @clerk/nextjs (authentication)

  - axios, react-query

  - react-hook-form, zod

  - sonner (toasts)

1.1.4 Docker & Containerization Setup

- Create docker-compose.yml defining services:

  - PostgreSQL (port 5432)

  - Redis (port 6379)

  - Backend service (port 8000)

  - Frontend service (port 3000)

- Create Dockerfile for backend

- Create Dockerfile for frontend

1.1.5 Environment Configuration

- Create .env.example at root with placeholders for:

  - Database URL: DATABASE_URL=postgresql://user:password@postgres:5432/jobradar

  - Redis URL: REDIS_URL=redis://redis:6379/0

  - Authentication secrets

  - Search engine API keys

  - Frontend API URL

- Create corresponding .env files for development

Deliverables: Working development environment with Docker Compose, empty database, and both servers running.

PHASE 2: USER AUTHENTICATION SYSTEM

Phase 2.1: Social Authentication Strategy Planning

2.1.1 Select Authentication Service

- Decision: Use Clerk.dev for authentication to leverage pre-built social login components, automatic account linking, and secure token management .

- Benefits over custom implementation:

  - Pre-built Google and GitHub OAuth flows

  - Automatic user creation on first sign-in

  - Secure JWT token management

  - No password handling required

2.1.2 Architecture Decision: Social-Only Authentication

- No email/password registration

- Users sign in exclusively via Google or GitHub

- Auto-creation: When a user authenticates via social provider, if no existing account matches, JobRadar automatically creates one

- Email matching: If the social provider's email matches an existing user, the accounts are linked

- Auto-signup enabled: SOCIALACCOUNT_AUTO_SIGNUP = True to bypass signup forms

2.1.3 Define User Schema

- Core fields from social providers:

  - user_id (UUID) - Primary identifier

  - email (string) - From provider's email claim

  - name (string) - From provider's name claim

  - profile_picture (string, optional) - From provider's picture claim

  - provider (string) - 'google' or 'github'

  - provider_id (string) - Provider's unique user ID

  - created_at (timestamp)

  - last_login (timestamp)

Phase 2.2: Clerk Dev Implementation

2.2.1 Setup Clerk Account

- Sign up at clerk.dev

- Create new application: "JobRadar"

- Obtain API keys: Publishable Key, Secret Key

- Configure allowed domains: http://localhost:3000 (development)

2.2.2 Configure Social Providers in Clerk Dashboard

Google Provider Setup:

- Enable Google OAuth in Clerk dashboard

- Go to Google Cloud Console

- Create new OAuth 2.0 Client ID

- Configure OAuth consent screen:

  - App name: JobRadar

  - User support email

  - Scopes: openid, email, profile

- Create OAuth client credentials

- Authorized redirect URIs: https://clerk.yourdomain.com/oauth/callback/google

- Copy Client ID and Secret to Clerk dashboard

GitHub Provider Setup:

- Enable GitHub OAuth in Clerk dashboard

- Go to GitHub Developer Settings

- Create new OAuth App

- Application name: JobRadar

- Homepage URL: http://localhost:3000

- Authorization callback URL: https://clerk.yourdomain.com/oauth/callback/github

- Note: GitHub supports only one callback URL per app

- Copy Client ID and Secret to Clerk dashboard

2.2.3 Backend: Clerk Webhook Configuration

- Create endpoint in FastAPI: /api/webhooks/clerk

- Purpose: Receive user creation/update events from Clerk

- Configure Clerk Dashboard to send webhooks for:

  - user.created - Triggered when new user signs in via social provider

  - user.updated - Triggered when user profile updates

2.2.4 Backend: User Synchronization

- On user.created webhook:

  - Parse user data from Clerk payload

  - Extract: id, email, first_name, last_name, image_url, provider

  - Create user record in JobRadar PostgreSQL database

- On user.updated webhook:

  - Update corresponding user record

2.2.5 Frontend: Clerk Provider Integration

- Install @clerk/nextjs in frontend

- Configure Clerk middleware in middleware.ts

- Set environment variables:

  - NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY

  - CLERK_SECRET_KEY

- Add Clerk's ClerkProvider to layout

- Create global authentication context

Phase 2.3: UI Authentication Components

2.3.1 Sign-In Page

- Create /app/sign-in/[[...sign-in]]/page.tsx

- Use Clerk's pre-built <SignIn /> component with custom styling

- Configuration:

  - Sign-in methods: Google, GitHub buttons

  - Redirect after sign-in: /dashboard

- Add custom "or divider" and branding

2.3.2 Sign-Up Auto-Creation Strategy

- Since Clerk's auto-signup is enabled, users signing in via Google/GitHub for the first time are automatically registered

- No separate sign-up page needed

- User lands directly on dashboard after first authentication

2.3.3 Protected Routes

- Implement middleware to protect:

  - /dashboard/* - All dashboard routes

  - /jobs/* - Job viewing and management

  - /search/* - Search configuration

- Unauthenticated users redirected to /sign-in

2.3.4 User Profile Display

- Create profile dropdown in header

- Show user avatar (from Google/GitHub)

- Display user name and email

- Provide sign-out button

Phase 2.4: Session & Permission Management

2.4.1 JWT Token Handling

- Clerk handles JWT creation and validation

- Tokens include user identity claims

- Frontend automatically includes tokens in API requests

2.4.2 Backend Authentication Middleware

- Create FastAPI dependency: get_current_user

- Validate Clerk JWT on each request

- Extract user ID and roles

- Ensure user exists in JobRadar database

2.4.3 Role-Based Access (Future Scaling)

- Define user roles: user, admin

- Admin role reserved for future team features

- Create permission decorators: @require_user, @require_admin

Deliverables: Fully functional social authentication with Google and GitHub, automatic user creation, protected routes, and authenticated API access.

PHASE 3: CORE DATABASE & MODELS

Phase 3.1: Database Schema Design

3.1.1 Define Users Table

sql

CREATE TABLE users (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

clerk_id VARCHAR(255) UNIQUE NOT NULL,

email VARCHAR(200) UNIQUE NOT NULL,

name VARCHAR(200),

profile_picture VARCHAR(500),

provider VARCHAR(50) NOT NULL,

provider_id VARCHAR(255) NOT NULL,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

last_login TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

3.1.2 Define Jobs Table

sql

CREATE TABLE jobs (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

slug VARCHAR(255) UNIQUE NOT NULL,

fingerprint VARCHAR(64) UNIQUE NOT NULL,

company VARCHAR(200) NOT NULL,

title VARCHAR(300) NOT NULL,

location VARCHAR(200),

location_status VARCHAR(50) DEFAULT 'unknown',

description TEXT,

raw_source_url TEXT NOT NULL,

application_endpoint TEXT,

source_type VARCHAR(50) DEFAULT 'unknown',

ats_type VARCHAR(50),

posted_date TIMESTAMP,

relevance_score FLOAT,

matched_keywords TEXT[],

seniority_level VARCHAR(50),

application_status VARCHAR(50) DEFAULT 'discovered',

batch_token UUID NOT NULL,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

3.1.3 Define Batches Table

sql

CREATE TABLE batches (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

session_id UUID UNIQUE NOT NULL,

user_id UUID REFERENCES users(id),

search_keywords TEXT[] NOT NULL,

crawl_mode VARCHAR(20) DEFAULT 'limited',

max_urls INTEGER,

status VARCHAR(50) DEFAULT 'pending',

total_urls_discovered INTEGER DEFAULT 0,

total_urls_processed INTEGER DEFAULT 0,

total_urls_passed INTEGER DEFAULT 0,

total_urls_dropped INTEGER DEFAULT 0,

started_at TIMESTAMP,

completed_at TIMESTAMP,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

engine_used VARCHAR(50)

);

3.1.4 Define Search History Table

sql

CREATE TABLE search_history (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES users(id),

name VARCHAR(100) NOT NULL,

keywords TEXT[] NOT NULL,

must_have_keywords TEXT[],

should_have_keywords TEXT[],

must_not_have_keywords TEXT[],

location_preference VARCHAR(50),

seniority_preference VARCHAR(50),

remote_only BOOLEAN DEFAULT TRUE,

schedule_cron VARCHAR(100),

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

Phase 3.2: SQLAlchemy Models Implementation

3.2.1 Create Base Model Class

- Define Base declarative base class

- Implement timestamp mixin (created_at, updated_at)

- Implement id as UUID primary key

3.2.2 Implement User Model

- Map to users table

- Define relationships:

  - One-to-many: batches

  - One-to-many: search_history

3.2.3 Implement Job Model

- Map to jobs table

- Define indexing:

  - batch_token - For batch retrieval

  - fingerprint - For deduplication

  - created_at - For sorting

3.2.4 Implement Batch Model

- Map to batches table

- Relationship: user_id → users.id

- Relationship: session_id → jobs.batch_token

Phase 3.3: Database Migrations

3.3.1 Setup Alembic

- Initialize: alembic init migrations

- Configure alembic.ini with database URL

- Set sqlalchemy.url from environment

3.3.2 Create Initial Migration

- Generate migration: alembic revision --autogenerate -m "Initial schema"

- Review generated migration file

- Apply migration: alembic upgrade head

3.3.3 Migration Strategy

- Each schema change: create new revision

- Include both upgrade and downgrade paths

- Test migrations on development database

Deliverables: Complete PostgreSQL database schema, SQLAlchemy models, and migration system.

PHASE 4: SEARCH ENGINE ROTATION SYSTEM

Phase 4.1: Individual Engine Implementations

4.1.1 Google Custom Search Engine

- Obtain API key and CX ID from Google Programmable Search

- Create GoogleCSEEngine class

- Implement rate limiting: 100 requests/day

- Handle quota exceeded with graceful failure

- Implement schema mapping: results → JobSearchResult

4.1.2 SerpApi Implementation

- Sign up for SerpApi (100 free searches/month)

- Create SerpApiEngine class

- Configure with engine=google parameter

- Handle 427 status code (quota exhausted)

- Parse organic_results into JobSearchResult format

4.1.3 SearchApi.io Implementation

- Sign up for SearchApi.io (100 free searches/month)

- Create SearchApiIOEngine class

- Configure search parameters

- Handle quota and error responses

4.1.4 DuckDuckGo Implementation

- Install duckduckgo_search package

- No API key required

- Implement rate limiting: 3.5-7 second random delays

- Use context manager: with DDGS() as ddgs

- Parse text() results into JobSearchResult format

- Handle rate-limit exceptions gracefully

Phase 4.2: Search Arbitrage Manager

4.2.1 Create SearchArbitrageManager Class

- Initialize all engine instances

- Define priority order: Google CSE → SerpApi → SearchApi.io → DuckDuckGo

- Implement orchestrate(query: str) method

4.2.2 Engine Fallback Logic

- Try each engine sequentially

- If engine returns results, return immediately

- If engine fails or returns empty, continue to next

- Log which engine was successful

4.2.3 Rate Limit Tracking

- Maintain per-engine quota counters

- Reset daily for Google CSE

- Track monthly for SerpApi and SearchApi.io

- Implement can_use(engine) check before attempting

4.2.4 Unified Result Format

- Define JobSearchResult dataclass:

  - title: str

  - url: str

  - snippet: str

  - provider: str (engine used)

- Normalize all engine outputs to this format

Phase 4.3: Error Handling & Logging

4.3.1 Implement Structured Logging

- Use Loguru for consistent logs

- Log levels: DEBUG, INFO, WARNING, ERROR

- Log per-engine performance and success rates

4.3.2 Friendly Error Messages

- Create APIErrorMessages class

- Generate user-friendly messages for:

  - Quota exhausted

  - API blocked

  - Authentication failure

  - Timeout

4.3.3 Graceful Degradation

- Continue to next engine on any failure

- Log detailed error for debugging

- Return empty result list if all engines fail

- Never crash pipeline due to one engine failure

Deliverables: Fully functional multi-engine search rotator that automatically falls back through Google CSE, SerpApi, SearchApi.io, and DuckDuckGo.

PHASE 5: FILTERING & NLP ENGINE

Phase 5.1: NLP Setup

5.1.1 Install NLTK Resources

- Install package: nltk

- Download required resources programmatically:

  - punkt - Tokenizer

  - stopwords - Common word list

  - wordnet - Lemmatization

  - omw-1.4 - Open Multilingual WordNet

5.1.2 Define Filter Configuration Schema

- Create FilterConfig dataclass with:

  - must_have_keywords: List[str] (AND logic)

  - should_have_keywords: List[str] (OR logic)

  - must_not_have_keywords: List[str] (NOT logic)

  - location_preference: str ('worldwide', 'regional', 'any')

  - seniority_level: str ('entry', 'mid', 'senior', 'any')

  - remote_only: bool

  - require_entry_level: bool

  - min_relevance_score: float (default 0.5)

Phase 5.2: Core NLP Filter Engine

5.2.1 Create AdvancedNLPFilter Class

- Initialize lemmatizer and stopwords

- Define location constraint patterns (regex)

  - US Only, EU Only, UK Only, Canada Only

  - Visa sponsorship required

  - Timezone restrictions

- Define global remote patterns (regex)

- Define seniority patterns (regex)

5.2.2 Implement Text Normalization

- Method: normalize_text(text: str) -> str

- Remove HTML tags using regex

- Decode HTML entities (&amp; → &)

- Normalize whitespace (multiple spaces → single)

5.2.3 Implement Tokenization & Lemmatization

- Method: tokenize_and_lemmatize(text: str) -> List[str]

- Convert to lowercase

- Word tokenization with nltk.word_tokenize

- Stopword removal

- Lemmatization with WordNetLemmatizer

5.2.4 Implement Location Analysis

- Method: check_location_constraint(text: str) -> Dict

- Check for each location restriction pattern

- Check for global remote pattern

- Return dictionary of all flags

5.2.5 Implement Seniority Detection

- Method: check_seniority(text: str) -> str

- Check entry-level patterns (junior, associate, intern)

- Check mid-level patterns (mid, 2-5 years)

- Check senior patterns (senior, lead, principal, manager)

- Return 'entry', 'mid', 'senior', or 'unknown'

5.2.6 Implement Relevance Scoring

- Method: calculate_relevance_score(text: str, tokens: List[str]) -> float

- Define tech stack keyword categories

- Count matches per category

- Normalize score between 0 and 1

- Return weighted relevance score

Phase 5.3: Quick Pre-Filter (Stage 2 Optimization)

5.3.1 Create quick_prefilter Function

- Process first 5,000 characters only

- Check: Must-not-have keywords (fast regex)

- Check: Location constraints (fast regex)

- Check: At least one must-have keyword (fast string search)

- Return boolean: should proceed to full extraction

5.3.2 Performance Optimization

- Use string methods over regex where possible

- Limit text length to 5,000 characters

- No lemmatization in pre-filter (string matching only)

- Early exit on any failed condition

Phase 5.4: Main Validation Pipeline

5.4.1 Implement validate_job Method

- Input: raw HTML text, FilterConfig

- Step 1: Normalize text

- Step 2: Tokenize and lemmatize

- Step 3: Location analysis

- Step 4: Seniority analysis

- Step 5: Relevance scoring

- Step 6: Apply all filter rules with boolean logic

- Output: {passed, relevance_score, seniority_level, location_status, matched_keywords, decision_reasons}

5.4.2 Boolean Logic Implementation

- Remote filter: all location checks pass OR global remote

- Seniority filter: matches user preference

- Must-have: ALL keywords present

- Should-have: AT LEAST ONE keyword present

- Must-not-have: NONE keywords present

- Relevance: score >= threshold

- FINAL: all conditions must pass

Deliverables: Complete NLP filtering engine capable of processing job listings without AI token costs.

PHASE 6: EXTRACTION PIPELINE

Phase 6.1: Page Fetcher

6.1.1 HTTP Client Configuration

- Use httpx for async requests

- Set default headers (User-Agent: JobRadarBot)

- Configure connection pooling

- Set timeouts: 10 seconds for fetching

6.1.2 Head Request Check

- Method: fetch_preview(url: str) -> Optional[str]

- Send HEAD request to check status code

- Check content-type: must be text/html

- Return first 10KB of content on success

6.1.3 Full Page Fetch

- Method: fetch_full_page(url: str) -> Optional[str]

- Only called after pre-filter passes

- Use same headers and timeouts

- Return complete HTML text on success

Phase 6.2: HTML Parser

6.2.1 BeautifulSoup Integration

- Parse HTML with BeautifulSoup(html, 'html.parser')

- Extract visible text: soup.get_text()

- Extract title: soup.find('title').text

- Find all a tags for URL discovery

6.2.2 ATS Type Detection

- Check URL patterns:

  - greenhouse.io → Greenhouse

  - lever.co → Lever

  - workday.com → Workday

  - indeed.com → Indeed

- Check HTML class patterns

- Store ats_type in job record

Phase 6.3: Job Detail Extraction

6.3.1 Extract Core Fields

- Title: soup.find('h1') or meta tags

- Company: meta or h2 with company class

- Location: soup.find with location-specific classes

- Description: soup.find with description container

6.3.2 Fallback Extraction Strategy

- If structured extraction fails, use regex patterns

- Match common job description markers

- Extract from OpenGraph tags

- Use sibling traversal for company/title pairs

6.3.3 Application Endpoint Discovery

- Look for "Apply" button in HTML

- Extract href from application links

- Check for external ATS URLs

- Store as application_endpoint

Phase 6.4: De-Duplication Engine

6.4.1 Fingerprint Generation

- Method: generate_fingerprint(company, title, location)

- Normalize: lowercase, strip whitespace

- Format: {company}|{title}|{location}

- Apply SHA256 hash

- Store as fingerprint in jobs table

6.4.2 Duplicate Check

- Before inserting: query database for fingerprint

- If exists: skip job

- Log skipped as "duplicate"

Deliverables: Complete extraction pipeline that fetches, parses, and extracts job details from any URL.

PHASE 7: API BACKEND

Phase 7.1: Core API Structure

7.1.1 FastAPI Application Setup

- Create main.py with FastAPI instance

- Configure CORS middleware

- Configure rate limiting

- Add exception handlers

- Set up OpenAPI documentation

7.1.2 Pydantic Schemas

- Define request/response schemas:

  - SearchConfig

  - InterruptRequest

  - JobListItem

  - JobDetails

  - URLListRequest

  - ExportRequest

7.1.3 Dependency Injection

- Create get_current_user dependency

- Validate Clerk JWT tokens

- Return user object from database

- Raise 401 on authentication failure

Phase 7.2: Scrape Control Endpoints

7.2.1 Start Scrape Endpoint

- POST /api/v1/scrape/start

- Accepts SearchConfig in request body

- Creates batch session (UUID)

- Starts background task with Celery

- Returns session_id

7.2.2 Interrupt Scrape Endpoint

- POST /api/v1/scrape/interrupt

- Accepts session_id and action (save/delete)

- Sets abort signal in session state

- Returns confirmation

7.2.3 Status Check Endpoint

- POST /api/v1/scrape/status

- Accepts session_id

- Returns current session status

- Includes counts: discovered, processed, passed, dropped

Phase 7.3: Job Management Endpoints

7.3.1 Job List Endpoint

- GET /api/v1/jobs

- Accepts pagination parameters

- Filters by batch_token

- Returns list of JobListItem

7.3.2 Job Detail Endpoint

- GET /api/v1/jobs/{id}/{slug}

- Fetches full job details

- Returns JobDetails object

- 404 if not found

7.3.3 Job Save/Skip Endpoints

- POST /api/v1/jobs/save

- POST /api/v1/jobs/skip

- Update application_status

- Return updated job

Phase 7.4: Manual URL Processing

7.4.1 Batch URL Ingestion Endpoint

- POST /api/v1/search/urls

- Accepts list of URLs and FilterConfig

- Processes each URL through extraction pipeline

- Returns ingestion results with success/failure counts

Deliverables: Complete REST API with all endpoints for job discovery, management, and manual URL processing.

PHASE 8: BACKGROUND WORKERS

Phase 8.1: Celery Configuration

8.1.1 Setup Celery App

- Create app/worker.py

- Configure broker with Redis URL

- Define task serialization (JSON)

- Set task timeouts

8.1.2 Define Task Base

- Create base task class with database session

- Handle session cleanup on task completion

- Add logging to all tasks

Phase 8.2: Discovery Pipeline Worker

8.2.1 Main Discovery Task

- run_discovery_pipeline(session_id, config)

- Load session from database

- Update status to 'running'

- Call SearchArbitrageManager.orchestrate()

- Save discovered URLs to session

8.2.2 Processing Loop

- Iterate through discovered URLs

- Before each URL: check abort signal

- Apply quick pre-filter (Stage 2)

- If passes: call full extraction

- If fails: increment dropped count

- Update counters in database

8.2.3 Abort Handling

- Task checks abort signal after each URL

- If aborted with 'save': commit processed jobs

- If aborted with 'delete': rollback session data

- Update session status to 'aborted_saved' or 'aborted_deleted'

Phase 8.3: Scheduled Search Task

8.3.1 Celery Beat Configuration

- Setup Celery Beat scheduler

- Define periodic task: run_scheduled_searches()

- Schedule: runs at configured intervals (e.g., daily at 7 AM)

8.3.2 Saved Search Runner

- Query search_history for enabled schedules

- For each saved search, create new batch

- Execute discovery pipeline with search parameters

- Results added to dashboard for user

Deliverables: Fully functional Celery workers for background processing and scheduled job discovery.

PHASE 9: FRONTEND COMPONENTS

Phase 9.1: Layout & Navigation

9.1.1 Main Layout

- Create app/layout.tsx with:

  - ClerkProvider wrapper

  - Navigation header

  - Footer (optional)

  - Toast notifications container

9.1.2 Navigation Component

- Logo with app name

- Navigation links: Dashboard, Search, History, Settings

- User profile dropdown (avatar, name, sign out)

- Responsive design with mobile menu

Phase 9.2: Dashboard (List View)

9.2.1 Job List Component

- Fetch jobs using React Query

- Display as cards with:

  - Job title (clickable)

  - Company name

  - Location with status badge

  - Posted date

  - Relevance score

  - Matched keywords (tags)

- Pagination controls

- Filter and search options

9.2.2 Job Card Component

- Props: job object

- Display: title, company, location, date

- Status badge: remote worldwide, regional, hybrid

- Relevance score bar (visual indicator)

- Keywords as styled tags

- "View Details" button

Phase 9.3: Detail View

9.3.1 Dynamic Routing

- Create app/jobs/[id]/[slug]/page.tsx

- Fetch job details using param id

- Server-side rendering (SSR) for SEO

9.3.2 Detail Page Layout

- Back to list button

- Job header: title, company, location

- Status badges

- Full description (rendered safely)

- Source link

- Apply button

- Save/Skip actions

Phase 9.4: Search Configuration

9.4.1 Configuration Form

- Keywords input (comma separated)

- Must-have (AND) keywords

- Should-have (OR) keywords

- Must-not-have (NOT) keywords

- Location preference: worldwide, regional, any

- Seniority level: entry, mid, senior, any

- Remote only toggle

- Entry level only toggle

9.4.2 Execution Controls

- Crawl mode: Limited (with URL count input) or Unlimited

- Search sources: corporate, jobboard, ats, all

- Start search button

- Save configuration button

- Load saved search dropdown

Phase 9.5: Crawl Controller

9.5.1 Status Display

- Session ID

- Status indicator (running, completed, aborted)

- Progress bar: URLs processed / total

- Counts: discovered, processed, passed, dropped

- Elapsed time

9.5.2 Control Buttons

- Only visible when crawl running

- "Abort & Save" button

- "Abort & Delete" button

- Confirmation dialogs

9.5.3 Live Activity Feed

- Server-Sent Events (SSE) for real-time updates

- Display log messages with timestamps

- Color-coded: green for PASSED, red for DROPPED

- Auto-scroll to newest messages

Deliverables: Complete Next.js frontend with dashboard, detail view, search configuration, and crawl controls.

PHASE 10: TESTING & QUALITY ASSURANCE

Phase 10.1: Backend Testing

10.1.1 Unit Tests

- Test each engine independently

- Test filter logic with sample text

- Test extraction parser with sample HTML

- Test API endpoints

10.1.2 Integration Tests

- Test database operations

- Test end-to-end crawl pipeline

- Test Celery tasks

Phase 10.2: Frontend Testing

10.2.1 Component Tests

- Test job card rendering

- Test search form validation

- Test crawl controller state changes

10.2.2 E2E Tests

- Authentication flow

- Search and crawl flow

- Job viewing flow

Phase 10.3: Performance Testing

10.3.1 Load Testing

- Simulate multiple concurrent crawls

- Measure extraction speed

- Monitor database performance

10.3.2 Rate Limit Testing

- Verify DuckDuckGo rate limiting

- Verify API quota handling

- Test fallback behavior

Deliverables: Test suite with >80% coverage, performance benchmarks, and documented test results.

PHASE 11: DEPLOYMENT

Phase 11.1: Production Environment Setup

11.1.1 Cloud Infrastructure

- Select cloud provider (AWS/GCP/Azure)

- Set up compute instances or containers

- Configure PostgreSQL (managed or self-hosted)

- Configure Redis (managed or self-hosted)

11.1.2 Environment Variables

- Set all production environment variables

- No default values

- Secure storage using secrets manager

Phase 11.2: Docker Compose for Production

11.2.1 Dockerfile Configuration

- Backend: multi-stage build with dependencies

- Frontend: build with optimized Next.js output

- Add health checks for each service

11.2.2 Orchestration

- Use Kubernetes or Docker Swarm for scaling

- Configure horizontal scaling for Celery workers

- Set up load balancing for frontend

Phase 11.3: CI/CD Pipeline

11.3.1 GitHub Actions or GitLab CI

- Test on every push

- Build containers on release

- Deploy to staging environment

- Manual approval for production deployment

11.3.2 Monitoring

- Set up Sentry for error tracking

- Implement health check endpoints

- Configure alerting for critical failures

Deliverables: Production-deployed JobRadar with CI/CD pipeline and monitoring.

PHASE 12: FUTURE READY EXTENSIONS

Phase 12.1: Auto-Application Foundation

12.1.1 User Profile Table

- Add user_profiles table to database

- Fields for: name, email, phone, location, LinkedIn URL

- Resume and cover letter storage (S3 path)

- Preferred keywords and locations

12.1.2 Application Tracking

- Add applications table

- Link: job_id, user_id

- Status: pending, submitted, success, failed

- Track application method

12.1.3 Database Extensions

- Add constraints and indexes

- Create views for dashboard

- Add triggers for updated_at

12.1.4 API Extensions

- Create /api/v1/apply/prepare endpoint

- Return application form mapping

- Future: Playwright automation

Phase 12.2: Smart Matching Foundation

12.2.1 Scikit-learn Integration

- Install scikit-learn

- Implement TF-IDF vectorizer

- Calculate cosine similarity between job and profile

12.2.2 Matching Score Storage

- Add match_score to jobs table

- Calculate on job discovery

- Display on dashboard

APPENDIX A: ENVIRONMENT VARIABLES REFERENCE

| Variable | Required | Description |
| --- | --- | --- |
| DATABASE_URL | Yes | PostgreSQL connection string |
| REDIS_URL | Yes | Redis connection string for Celery |
| CLERK_SECRET_KEY | Yes | Clerk backend secret |
| NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY | Yes | Clerk frontend key |
| GOOGLE_CSE_KEY | Yes | Google Custom Search API key |
| GOOGLE_CX_ID | Yes | Google Custom Search engine ID |
| SERPAPI_KEY | No | SerpApi API key |
| SEARCHAPI_KEY | No | SearchApi.io API key |
| NEXT_PUBLIC_API_URL | Yes | Backend API URL for frontend |
| SECRET_KEY | Yes | Application secret key |

APPENDIX B: FOLDER STRUCTURE REFERENCE

text

jobradar/

├── backend/

│   ├── app/

│   │   ├── main.py

│   │   ├── config.py

│   │   ├── models/

│   │   │   ├── user.py

│   │   │   ├── job.py

│   │   │   ├── batch.py

│   │   │   └── search_history.py

│   │   ├── schemas/

│   │   │   ├── job.py

│   │   │   ├── batch.py

│   │   │   ├── search.py

│   │   │   └── auth.py

│   │   ├── api/

│   │   │   └── v1/

│   │   │       ├── scrape.py

│   │   │       ├── jobs.py

│   │   │       └── search.py

│   │   ├── services/

│   │   │   ├── search_arbitrage.py

│   │   │   ├── extraction_engine.py

│   │   │   ├── nlp_filter.py

│   │   │   ├── database.py

│   │   │   └── background_tasks.py

│   │   ├── utils/

│   │   │   ├── logger.py

│   │   │   └── validators.py

│   │   └── worker.py

│   ├── migrations/

│   ├── requirements.txt

│   └── Dockerfile

├── frontend/

│   ├── app/

│   │   ├── layout.tsx

│   │   ├── page.tsx

│   │   ├── sign-in/

│   │   ├── dashboard/

│   │   ├── jobs/[id]/[slug]/

│   │   ├── search/

│   │   └── settings/

│   ├── components/

│   │   ├── CrawlController.tsx

│   │   ├── JobCard.tsx

│   │   ├── FilterBuilder.tsx

│   │   └── ActivityFeed.tsx

│   ├── lib/

│   │   ├── api.ts

│   │   └── types.ts

│   ├── middleware.ts

│   ├── package.json

│   └── Dockerfile

├── docker-compose.yml

├── .env.example

└── README.md